ESP KPI Tracker - Meeting Notes – Oct 11, 2024

Attendees:

Wayne Green, James Kirkpatrick, Emily Pegg, Karthic Rangaraj, Erika Robles, Ethan Woo

Agenda:

- Discuss the plan for moving forward in Shane's absence

- Where are we now and where do we have to go

- Review James’ Power Point

Discussion:

- Matrix of Forms

  - What needs to be tested

  - How testing is to occur

  - Need testing signoff

- Quote Form approved

- Vendor contracts

  - Initial vendor kickoff in approx. two weeks

  - SLB - Mark/Richard

  - Baker – needs to be done

- We need test data loaded

- Mapping data needs to be completed

- List of BU names to get access to DevOps

- Add action items to DevOps

- James mocking up visualization in Excel then we can create Tableau reports from that

- Gantt Chart – Show project outlook and timeline

- Reviewed content of PPT

  - Send to Travis Swallow

Action Items:

James:

  - Reach out to Baker Hughes to inform them of upcoming changes

  - Provide list of names of BU users to Erika

  - Book time with Karthic to discuss data integration

  - Engage students to input test data

  - Continue reports/visualization mockups in Excel

Wayne:

- Create Test Matrix

- Add action items to DevOps with Erika

- Create Gantt Chart

Erika:

- Add BU users to DevOps

- Continue development

Karthic:

- Continue mapping out data

Emily:

- Assist Karthic with data mapping

- Continue development

Ethan:

- Continue development

Next session:

- Review Progress on Action Items:

  - Confirm that each person has made progress or completed their assigned tasks from the last meeting.

  - Ensure any blockers are addressed promptly.

- Testing and Test Data:

  - Review the completion of the Test Matrix (Wayne) and the loading of test data by students (James).

  - Confirm that the testing plan is clear, including sign-off requirements.

- Vendor Updates:

  - Confirm if Baker Hughes has been informed of the upcoming changes (James).

  - Review the status of the initial vendor kickoffs (SLB and Baker).

- Data Mapping and Integration:

  - Check progress on data mapping (Karthic and Emily) and integration plans with Karthic and James.

  - Make sure BU user access has been provided to DevOps (Erika).

- Reports and Visualization:

  - Review mockups in Excel from James and discuss next steps for creating Tableau reports.

- Project Outlook and Timeline:

  - Present and discuss the Gantt Chart (Wayne) to ensure everyone is aligned on the timeline.

Additional Steps:

Follow up on James sending the PowerPoint to Travis Swallow. Discuss any additional action items that need to be added to DevOps.